# Gmail Cold-Email Outreach Platform - Technical Requirements v1.2

Technical Requirements Document

2026-06-10

Table of Contents

# Gmail Cold-Email Outreach Platform

## Technical Requirements Document & Build Plan

Version: 1.2
Date: 2026-06-10
Status: Production-minded draft — Ready for Cursor implementation
Stack: Next.js + FastAPI + PostgreSQL + Redis + Celery + Gmail API

## Table of Contents

- Product Overview

- Core Requirements

- System Architecture

  - 3.5 Scaling from 10 to 100–500 Gmail Accounts

- Database Schema

- Backend API Endpoints

- Background Worker Functions

- Rate Limiting and Account Protection

- Gmail API Integration

- Frontend Pages

- MVP Build Phases

- Project File Structure

- Security Requirements

- Testing Plan

- Deployment Plan

- Cursor Implementation Instructions

## 1. Product Overview

### What the App Does

A self-hosted web application that lets a single operator (or small team) connect multiple personal Gmail accounts via OAuth 2.0, import leads, create personalized email templates, schedule controlled outreach campaigns, and monitor replies, bounces, unsubscribes, and account health — all through the Gmail API with strict rate limits and compliance guardrails.

The platform is not a bulk spam engine. It is a controlled, auditable outreach tool designed to protect sender reputation and comply with CAN-SPAM, GDPR-conscious practices, and Google API Terms of Service.

### Who Uses It

| Persona | Use Case |
| --- | --- |
| Solo founder / freelancer | Personal cold outreach for sales, partnerships, recruiting |
| Small agency operator | Manage 2–10 Gmail inboxes with separate daily caps |
| Power user (future) | Team admin with RBAC, multiple workspaces |

Primary user for MVP: Single authenticated app user managing their own Gmail accounts.

### MVP Scope

| In Scope | Out of Scope (MVP) |
| --- | --- |
| App login (JWT) | Multi-tenant SaaS billing |
| Gmail OAuth connect (1+ accounts) | SMTP / app-password sending |
| Encrypted token storage + auto-refresh | Shared IP pool / relay servers |
| Campaign CRUD | AI-generated copy at scale |
| CSV lead import + validation | LinkedIn scraping integrations |
| Template engine with {{variables}} | Third-party warm-up email networks |
| Queue-based sending with rate limits | Purchased lead lists enforcement |
| Trust-tier caps + compliant volume ramp | Fake human-behavior simulation |
| Gmail account pools (10–500 account scale) | CAPTCHA / proxy / fingerprint evasion |
| Per-account + scheduler + token Redis locks | White-label reseller portal |
| Global risk budget + account review queue | Full CRM |
| Campaign preflight checks | Custom mail server |
| Multi-layer bounce parsing (DSN + headers) | Kubernetes production deploy |
| Lead import batches + compliance ack |  |
| OAuth verification planning |  |
| Unsubscribe link + suppression list | Mobile native apps |
| Account health dashboard | Prometheus/Grafana (optional stub only) |
| Audit logs |  |
| Docker Compose local deploy |  |

### Non-Goals

- No credential harvesting — passwords and app passwords are never stored or requested.

- No circumvention of Google security — no CAPTCHA bypass, no session cookie theft, no unauthorized API access.

- No spam-scale sending — hard caps prevent high-volume blast behavior.

- No purchased/scraped list encouragement — UI warns on import; system blocks role-based abuse patterns.

- No open relay — all sends originate from authenticated user’s own Gmail accounts.

- No malware, tracking pixels for covert surveillance, or deceptive headers.

### Safety / Compliance Boundaries

┌─────────────────────────────────────────────────────────────────┐
│                    COMPLIANCE BOUNDARY BOX                       │
├─────────────────────────────────────────────────────────────────┤
│ ✓ OAuth 2.0 only (gmail.send, gmail.readonly, openid)          │
│ ✓ Physical unsubscribe link in every outreach email             │
│ ✓ List-Unsubscribe header (RFC 8058 one-click where supported)  │
│ ✓ Bounce + unsubscribe permanent suppression                    │
│ ✓ Account tiers: new 5/day → warming 10 → stable 20 → trusted 30 (hard max 75) │
│ ✓ Compliant ramp: promote/demote from success days + bounce/error rates        │
│ ✓ Account pools: stagger sends; never blast all accounts at once               │
│ ✓ Redis locks: one sender + one scheduler + one token refresh per resource     │
│ ✓ Global risk budget: pause new sends when score exceeds threshold             │
│ ✓ Randomized inter-send delay: 120–480 seconds                                 │
│ ✓ Auto-pause on quota errors, bounce spike, auth failures                      │
│ ✓ Audit trail for every send, pause, tier change, and token refresh           │
│ ✓ CAN-SPAM: physical address + honest subject + opt-out                        │
│ ✓ GDPR-conscious: source, consent_basis, import_batch on leads                 │
│ ✗ No sending without unsubscribe mechanism                      │
│ ✗ No retry to bounced/unsubscribed addresses                    │
│ ✗ No parallel burst sends from single account                   │
│ ✗ No header spoofing or deceptive From/Reply-To                 │
└─────────────────────────────────────────────────────────────────┘

Legal disclaimer (shown in app onboarding): User is solely responsible for compliance with applicable laws (CAN-SPAM, GDPR, CASL, etc.) and Google Terms of Service. The platform enforces technical guardrails but does not provide legal advice.

## 2. Core Requirements

### 2.1 Gmail OAuth Connection

| ID | Requirement | Priority |
| --- | --- | --- |
| OAUTH-01 | User initiates connect via “Connect Gmail” → Google consent screen | P0 |
| OAUTH-02 | OAuth state parameter stored in Redis with CSRF nonce, 10-min TTL | P0 |
| OAUTH-03 | Callback exchanges code for access + refresh tokens | P0 |
| OAUTH-04 | Store only encrypted refresh token; access token in Redis cache | P0 |
| OAUTH-05 | Capture email, google_user_id, granted_scopes | P0 |
| OAUTH-06 | Re-connect flow updates tokens without duplicating account row | P0 |
| OAUTH-07 | Revoke flow calls Google revoke endpoint + soft-delete account | P1 |
| OAUTH-08 | Track OAuth consent screen status: testing, in_review, published | P0 |
| OAUTH-09 | Enforce Google test-user limit (100) while app is unverified | P0 |
| OAUTH-10 | Block new connects when app is in Testing and test-user cap reached | P1 |
| OAUTH-11 | Dashboard warning when app is unverified (sensitive scope banner) | P1 |
| OAUTH-12 | Surface access_denied and app_not_verified as clear user-facing errors | P0 |
| OAUTH-13 | Display granted_scopes per account in dashboard | P0 |

### 2.2 Secure Token Management

| ID | Requirement | Priority |
| --- | --- | --- |
| TOK-01 | Refresh tokens encrypted at rest (AES-256-GCM, key from env) | P0 |
| TOK-02 | Access tokens never logged; max Redis TTL = expires_in - 60s | P0 |
| TOK-03 | Background token refresh 5 min before expiry | P0 |
| TOK-04 | On invalid_grant, mark account auth_error and pause all campaigns | P0 |
| TOK-05 | Token refresh failures increment health score penalty | P0 |
| TOK-06 | Acquire lock:token_refresh:{account_id} before refresh; TTL 10 min | P0 |

### 2.3 Campaigns

| ID | Requirement | Priority |
| --- | --- | --- |
| CAMP-01 | Campaign: name, template, schedule, status, campaign_account_pool_id | P0 |
| CAMP-02 | Statuses: draft, scheduled, running, paused, completed, cancelled | P0 |
| CAMP-03 | Start/end datetime window (timezone-aware) | P0 |
| CAMP-04 | Send only within user-defined business hours (default 9–17 local) | P1 |
| CAMP-05 | Pause/resume manual control | P0 |
| CAMP-06 | Auto-pause propagates to all pending send_jobs | P0 |
| CAMP-07 | POST /campaigns/{id}/preflight-check required before start | P0 |
| CAMP-08 | Block start if global risk budget exceeded | P0 |

### 2.4 Leads Import & Validation

| ID | Requirement | Priority |
| --- | --- | --- |
| LEAD-01 | CSV upload: email required; optional first_name, last_name, company, custom_* | P0 |
| LEAD-02 | RFC 5322 syntax validation + DNS MX lookup (async) | P0 |
| LEAD-03 | Deduplicate by email per campaign | P0 |
| LEAD-04 | Global suppression check (bounce + unsubscribe) before queueing | P0 |
| LEAD-05 | Lead status: pending, queued, sent, replied, bounced, unsubscribed, skipped, failed | P0 |
| LEAD-06 | Export leads with status filter | P1 |
| LEAD-07 | Fields: source, source_url, consent_basis, consent_notes, import_batch_id | P0 |
| LEAD-08 | Store normalized_email, last_contacted_at, do_not_contact_reason | P0 |
| LEAD-09 | Reject import if compliance_acknowledged is false on batch | P0 |
| LEAD-10 | Warn if source or source_url missing on cold-outreach import | P1 |
| LEAD-11 | Block role-based emails by default: info@, support@, admin@, sales@, contact@, noreply@, no-reply@ | P0 |
| LEAD-12 | Allow role-based override only via explicit manual flag per import batch | P1 |

### 2.5 Email Templates

| ID | Requirement | Priority |
| --- | --- | --- |
| TMPL-01 | Subject + HTML body + plain-text fallback | P0 |
| TMPL-02 | Variables: {{first_name}}, {{last_name}}, {{company}}, {{email}}, custom fields | P0 |
| TMPL-03 | Required footer block: unsubscribe link placeholder {{unsubscribe_url}} | P0 |
| TMPL-04 | Template validation rejects send if unsubscribe placeholder missing | P0 |
| TMPL-05 | Preview rendered output for sample lead | P1 |

### 2.6 Personalization

| ID | Requirement | Priority |
| --- | --- | --- |
| PERS-01 | Jinja2-style rendering server-side only | P0 |
| PERS-02 | Missing optional variables → empty string; missing required → skip lead | P0 |
| PERS-03 | HTML escape by default; raw block for intentional HTML | P1 |

### 2.7 Scheduling & Queue

| ID | Requirement | Priority |
| --- | --- | --- |
| QUE-01 | Scheduler creates send_jobs from campaign leads at start time | P0 |
| QUE-02 | Celery worker picks jobs respecting rate limits | P0 |
| QUE-03 | Job states: pending, locked, sent, failed, cancelled, skipped | P0 |
| QUE-04 | Idempotency key: campaign_id + lead_id unique | P0 |
| QUE-05 | Failed jobs: max 2 retries with exponential backoff (min 30 min) | P0 |
| QUE-06 | Acquire lock:gmail_account:{id} before render/send; TTL 10 min | P0 |
| QUE-07 | Release sender lock in finally after send result recorded | P0 |
| QUE-08 | Acquire lock:campaign_scheduler:{campaign_id} before job materialization | P0 |

### 2.8 Rate Limits & Account Tiers

| ID | Requirement | Priority |
| --- | --- | --- |
| RL-01 | Effective daily cap = min(user_override, tier_default, tier_hard_max) | P0 |
| RL-02 | Tiers: new 5/10, warming 10/20, stable 20/50, trusted 30/75 (default/hard max per day) | P0 |
| RL-03 | restricted and paused tiers: 0 sends/day until manual review | P0 |
| RL-04 | Hourly caps scale with tier (see §7.2) | P0 |
| RL-05 | Pool caps: max_daily_send, max_hourly_send, active_account_limit | P0 |
| RL-06 | Global daily cap across all accounts (default 200) | P0 |
| RL-07 | Inter-send delay random uniform [120s, 480s] per account | P0 |
| RL-08 | Redis sliding-window counters | P0 |
| RL-09 | User may only decrease caps; increases require tier promotion | P0 |
| RL-10 | Global risk budget threshold blocks new campaign starts and job queueing | P0 |

### 2.9 Reply Tracking

| ID | Requirement | Priority |
| --- | --- | --- |
| REP-01 | Poll Gmail threads for In-Reply-To / References matching sent Message-ID | P0 |
| REP-02 | Mark lead replied; store reply snippet + timestamp | P0 |
| REP-03 | Sync interval: every 15 min per active account | P1 |

### 2.10 Bounce Tracking

| ID | Requirement | Priority |
| --- | --- | --- |
| BNC-01 | Inspect From: mailer-daemon, postmaster, mail delivery subsystem | P0 |
| BNC-02 | Inspect Subject: DSN, Undelivered Mail Returned to Sender, Delivery has failed, etc. | P0 |
| BNC-03 | Parse MIME: message/delivery-status, text/rfc822-headers | P0 |
| BNC-04 | Parse DSN: Final-Recipient, Original-Recipient, Action, Status, Diagnostic-Code | P0 |
| BNC-05 | Classify SMTP: 5.x.x = hard, 4.x.x = soft | P0 |
| BNC-06 | Fallback regex extraction for bounced recipient when DSN incomplete | P0 |
| BNC-07 | Hard bounce → immediate global suppression | P0 |
| BNC-08 | Soft bounce → 3 strikes then suppression | P1 |
| BNC-09 | Store smtp_status_code, diagnostic, detection_method, raw_headers | P0 |
| BNC-10 | Test fixtures: Gmail, Google Workspace, Outlook, soft, malformed | P0 |

### 2.11 Unsubscribe

| ID | Requirement | Priority |
| --- | --- | --- |
| UNS-01 | Signed JWT unsubscribe URL per lead per campaign | P0 |
| UNS-02 | One-click POST + GET confirmation page | P0 |
| UNS-03 | List-Unsubscribe + List-Unsubscribe-Post headers | P0 |
| UNS-04 | Global suppression table; never re-send | P0 |

### 2.12 Account Health

| ID | Requirement | Priority |
| --- | --- | --- |
| HLTH-01 | Health score 0–100 per Gmail account | P0 |
| HLTH-02 | Penalties: auth error (-50), quota exceeded (-30), bounce rate >5% (-40) | P0 |
| HLTH-03 | Auto-pause account when score < 30 | P0 |
| HLTH-04 | Daily health snapshot event | P1 |
| HLTH-05 | Track rolling 7d bounce rate, error rate, reply rate per account | P0 |
| HLTH-06 | account_tier drives caps: new, warming, stable, trusted, restricted, paused | P0 |
| HLTH-07 | evaluate_account_tier() promotes/demotes based on success days + metrics | P0 |
| HLTH-08 | risk_level: low, medium, high; review_required flag | P0 |

### 2.13 Auto-Pause on Errors

| ID | Requirement | Priority |
| --- | --- | --- |
| PAUSE-01 | Pause account on 3 consecutive send failures | P0 |
| PAUSE-02 | Pause account on Google 403/429 quota errors | P0 |
| PAUSE-03 | Pause campaign on bounce rate > 8% in rolling 24h | P0 |
| PAUSE-04 | Notify user in dashboard + audit log entry | P0 |

### 2.14 Admin Dashboard & Audit

| ID | Requirement | Priority |
| --- | --- | --- |
| ADM-01 | Dashboard: sends today, reply rate, bounce rate, active campaigns | P0 |
| ADM-02 | Audit log: actor, action, resource, IP, timestamp, metadata JSON | P0 |
| ADM-03 | Immutable audit records (append-only) | P0 |

### 2.15 Account Pools

| ID | Requirement | Priority |
| --- | --- | --- |
| POOL-01 | Users create named account pools with daily/hourly caps | P0 |
| POOL-02 | Pool membership via join table with priority and is_active | P0 |
| POOL-03 | Campaigns reference one pool via campaign_account_pool_id FK | P0 |
| POOL-04 | active_account_limit prevents all pool accounts sending simultaneously | P0 |
| POOL-05 | Round-robin / priority selection among pool members with capacity | P0 |

### 2.16 Global Risk Budget

| ID | Requirement | Priority |
| --- | --- | --- |
| GRISK-01 | Record risk events: quota (+30), auth (+50), bounce spike (+40), high failure (+30), manual (+20) | P0 |
| GRISK-02 | Rolling global risk score per user; threshold default 100 | P0 |
| GRISK-03 | Above threshold: pause new campaign starts, block new send_jobs | P0 |
| GRISK-04 | Allow reply sync + unsubscribe processing while risk elevated | P0 |
| GRISK-05 | POST /risk/acknowledge required to resume after review | P0 |

### 2.17 Gmail Account Risk Policy

Critical: Scaling to 100–500 Gmail accounts is an architecture problem and an operational trust problem. The stack can queue and rate-limit at scale, but Google may restrict or suspend individual accounts based on sending patterns, recipient complaints, and OAuth app reputation — independent of our infrastructure.

| ID | Requirement | Priority |
| --- | --- | --- |
| RISK-01 | Document account risk policy in onboarding; user accepts responsibility | P0 |
| RISK-02 | Never assume high daily caps are safe for newly connected personal Gmail | P0 |
| RISK-03 | restricted tier: 0 sends until POST /gmail/accounts/{id}/review clears account | P0 |
| RISK-04 | Dashboard shows tier, risk level, connected age, success days, quota/auth errors | P0 |
| RISK-05 | Use account pools to stagger sends; never allow all accounts to send at once | P0 |
| RISK-06 | At 100+ accounts: OAuth verification + dedicated Google Cloud project required | P1 |

Operational guidance (document in README):

- Personal Gmail is not designed for high-volume cold outreach.

- More accounts ≠ linear throughput if Google flags the OAuth app or sender patterns.

- Prefer fewer, warmed accounts with clean metrics over many fresh inboxes.

- Scale operationally with pools, tiers, and risk budgets — not by raising caps globally.

## 3. System Architecture

### 3.1 High-Level Diagram

┌──────────────────────────────────────────────────────────────────────────┐
│                         USER BROWSER                                      │
│                    Next.js 14 App (TypeScript)                            │
│              Tailwind CSS · React Query · Zustand                         │
└─────────────────────────────┬────────────────────────────────────────────┘
                              │ HTTPS / REST + JWT Cookie
                              ▼
┌──────────────────────────────────────────────────────────────────────────┐
│                      FastAPI Backend API (:8000)                          │
│   Routers: auth · gmail · account-pools · campaigns · leads · templates · risk · analytics │
│   Middleware: CORS · JWT auth · request ID · audit hook                   │
└──────┬──────────────────┬──────────────────────┬─────────────────────────┘
       │                  │                      │
       ▼                  ▼                      ▼
┌─────────────┐   ┌──────────────┐      ┌────────────────┐
│ PostgreSQL  │   │    Redis     │      │  Celery Beat   │
│  (primary)  │   │ cache/queue/ │      │  (scheduler)   │
│             │   │ rate limits  │      └───────┬────────┘
└─────────────┘   └──────┬───────┘              │
                         │                      ▼
                         │              ┌─────────────────────────────────┐
                         │              │       Celery Workers            │
                         │              ├─────────────────────────────────┤
                         └─────────────►│ sender_worker                   │
                                        │ reply_sync_worker               │
                                        │ bounce_detection_worker         │
                                        │ campaign_scheduler              │
                                        │ account_tier_evaluator          │
                                        │ risk_budget_monitor             │
                                        │ token_refresh_service           │
                                        └──────────────┬──────────────────┘
                                                       │
                                                       ▼
                                        ┌─────────────────────────────────┐
                                        │         Gmail API (Google)        │
                                        │  gmail.send · gmail.readonly      │
                                        └─────────────────────────────────┘

### 3.2 Component Responsibilities

| Component | Responsibility |
| --- | --- |
| Next.js Dashboard | UI, form validation, API client, OAuth redirect initiation |
| FastAPI Backend | Business logic, auth, CRUD, enqueue jobs, unsubscribe endpoint |
| PostgreSQL | Persistent data, relationships, audit trail |
| Redis | Celery broker, OAuth state, access token cache, rate limit counters, distributed locks |
| Celery Beat | Cron: schedule campaigns, sync replies, health checks, token refresh |
| Sender Worker | Dequeue send_jobs, enforce limits, call Gmail send |
| Reply Sync Worker | Fetch threads, match replies to sent_emails |
| Bounce Detection Worker | Scan mailbox for DSN messages |
| Campaign Scheduler | Transition campaigns to running; materialize send_jobs |
| Account Health Monitor | Compute scores; trigger pause_account |
| Token Refresh Service | Proactive refresh; handle invalid_grant |

### 3.3 Request Flow: Send Email

Campaign Scheduler (beat, every 1 min)
    │
    ├─► campaign.status == scheduled && start_at <= now
    │       └─► create_send_jobs() → INSERT send_jobs (pending)
    │
Sender Worker (continuous dequeue)
    │
    ├─► enforce_account_rate_limit()
    ├─► select_available_gmail_account()
    ├─► render_email_template()
    ├─► send_email_via_gmail_api()
    ├─► record_sent_email()
    └─► update lead.status = sent

### 3.4 Data Flow: OAuth Connect

Browser → GET /api/gmail/connect
    └─► Generate state nonce → Redis SET oauth_state:{nonce}
    └─► Redirect to Google consent URL

Google → GET /api/gmail/callback?code=...&state=...
    └─► Validate state from Redis
    └─► Exchange code for tokens
    └─► Encrypt refresh_token → INSERT oauth_tokens
    └─► INSERT/UPDATE gmail_accounts
    └─► Redirect frontend /accounts?connected=1

### 3.5 Scaling from 10 to 100–500 Gmail Accounts

Scaling from 10 to 100–500 connected Gmail accounts is mostly an operational risk problem, not only a technical scaling problem. PostgreSQL, Redis, and Celery can handle the queue volume, but Google may throttle, restrict, or suspend individual accounts based on sending behavior, complaints, and OAuth app reputation.

Design principles for safe scale:

| Principle | Implementation |
| --- | --- |
| Never blast all accounts at once | Account pools with active_account_limit |
| Conservative per-account caps | Tier system: new 5/day → trusted 30/day (75 max) |
| Staggered pool throughput | max_daily_send + max_hourly_send per pool |
| One send per account at a time | Redis lock:gmail_account:{id} |
| Observable risk | Global risk budget + per-account risk_level |
| Manual recovery path | Review queue for restricted accounts |
| Join tables over arrays | Pool membership, analytics, health filtering at scale |

Account pool concept:

Each pool groups Gmail accounts under shared caps and a risk policy. Campaigns bind to a pool — not a raw UUID array — so the scheduler can:

- Respect pool daily/hourly budgets

- Limit concurrent active senders via active_account_limit

- Prioritize healthier accounts via membership priority

- Pause an entire pool without touching unrelated accounts

Why join tables beat assigned_account_ids UUID[]:

| Concern | UUID array | Join table |
| --- | --- | --- |
| Filter accounts by tier/status | Full table scan + unnest | Indexed FK join |
| Pool analytics (sends per pool) | Denormalized counters only | Queryable membership |
| Add/remove account from pool | Rewrite array column | Insert/delete row |
| Priority ordering | Not supported | priority column |
| Active/inactive member | Not supported | is_active flag |
| 500-account scale | Poor query plans | Standard relational pattern |

Operational guidance at 100+ accounts:

- Split accounts across multiple pools (e.g., 10–25 accounts per pool).

- Keep active_account_limit ≤ 10 per pool during ramp-up.

- Monitor global risk score continuously; pause new sends before Google mass-restricts.

- Complete OAuth app verification before connecting accounts beyond test-user limits.

- Do not attempt to circumvent Google anti-abuse systems — protect accounts through conservative limits and automatic pause logic.

## 4. Database Schema

Conventions: - All tables: id UUID PK, created_at TIMESTAMPTZ, updated_at TIMESTAMPTZ - Soft delete: deleted_at TIMESTAMPTZ NULL where noted - Timestamps default NOW()

### 4.1 users

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK | App user ID |
| email | VARCHAR(255) | UNIQUE, NOT NULL | Login email |
| password_hash | VARCHAR(255) | NOT NULL | bcrypt hash (app auth only) |
| full_name | VARCHAR(255) | NULL | Display name |
| timezone | VARCHAR(64) | DEFAULT ‘UTC’ | Scheduling |
| global_risk_score | INT | DEFAULT 0 | Rolling risk budget |
| risk_review_required | BOOLEAN | DEFAULT false | Blocks new campaigns when true |
| is_active | BOOLEAN | DEFAULT true | Account status |
| created_at | TIMESTAMPTZ | NOT NULL |  |
| updated_at | TIMESTAMPTZ | NOT NULL |  |

Indexes: UNIQUE(email)
Relationships: 1:N → gmail_accounts, campaigns, audit_logs

### 4.2 gmail_accounts

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| user_id | UUID | FK → users.id, NOT NULL | Owner |
| email | VARCHAR(255) | NOT NULL | Gmail address |
| google_user_id | VARCHAR(128) | NOT NULL | Google sub |
| display_name | VARCHAR(255) | NULL |  |
| status | VARCHAR(32) | DEFAULT ‘active’ | active, paused, auth_error, revoked |
| account_tier | VARCHAR(32) | DEFAULT ‘new’ | new, warming, stable, trusted, restricted, paused |
| connected_at | TIMESTAMPTZ | NOT NULL | OAuth connect time |
| first_send_at | TIMESTAMPTZ | NULL | First successful send |
| last_successful_send_at | TIMESTAMPTZ | NULL | Last successful send |
| consecutive_success_days | INT | DEFAULT 0 | Days with ≥1 successful send, no failures |
| consecutive_failure_count | INT | DEFAULT 0 | Resets on successful send |
| risk_level | VARCHAR(32) | DEFAULT ‘low’ | low, medium, high |
| review_required | BOOLEAN | DEFAULT false | Manual review gate |
| daily_send_limit | INT | DEFAULT 5 | User override; capped by tier |
| hourly_send_limit | INT | DEFAULT 1 | User override; capped by tier |
| tier_daily_default | INT | NOT NULL | From account_tier (computed) |
| tier_daily_hard_max | INT | NOT NULL | From account_tier (computed) |
| bounce_rate_7d | DECIMAL(5,4) | DEFAULT 0 | Rolling bounce rate |
| error_rate_7d | DECIMAL(5,4) | DEFAULT 0 | Rolling send failure rate |
| reply_rate_7d | DECIMAL(5,4) | DEFAULT 0 | Rolling reply rate |
| lifetime_send_count | INT | DEFAULT 0 | Total successful sends |
| health_score | INT | DEFAULT 100 | 0–100 |
| last_send_at | TIMESTAMPTZ | NULL | Rate limiting |
| paused_reason | TEXT | NULL | Human-readable |
| paused_at | TIMESTAMPTZ | NULL |  |
| deleted_at | TIMESTAMPTZ | NULL | Soft delete |

Indexes: UNIQUE(user_id, email), INDEX(status), INDEX(account_tier), INDEX(user_id), INDEX(review_required)
Relationships: N:1 → users; 1:1 → oauth_tokens; 1:N → send_jobs, sent_emails, account_health_events; N:M → gmail_account_pools via pool_members

### 4.2a gmail_account_pools

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| user_id | UUID | FK → users.id, NOT NULL | Owner |
| name | VARCHAR(255) | NOT NULL | Pool name |
| description | TEXT | NULL |  |
| max_daily_send | INT | DEFAULT 200 | Pool daily cap |
| max_hourly_send | INT | DEFAULT 40 | Pool hourly cap |
| active_account_limit | INT | DEFAULT 10 | Max concurrent sending accounts |
| risk_policy | VARCHAR(64) | DEFAULT ‘conservative’ | conservative, standard |
| status | VARCHAR(32) | DEFAULT ‘active’ | active, paused |
| created_at | TIMESTAMPTZ | NOT NULL |  |
| updated_at | TIMESTAMPTZ | NOT NULL |  |

Indexes: INDEX(user_id), UNIQUE(user_id, name)
Relationships: N:1 → users; 1:N → pool_members, campaigns

### 4.2b gmail_account_pool_members

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| pool_id | UUID | FK → gmail_account_pools.id, NOT NULL |  |
| gmail_account_id | UUID | FK → gmail_accounts.id, NOT NULL |  |
| priority | INT | DEFAULT 100 | Lower = higher priority |
| is_active | BOOLEAN | DEFAULT true | Include in rotation |
| created_at | TIMESTAMPTZ | NOT NULL |  |

Indexes: UNIQUE(pool_id, gmail_account_id), INDEX(pool_id, is_active, priority)
Relationships: N:1 → gmail_account_pools, gmail_accounts

### 4.3 oauth_tokens

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| gmail_account_id | UUID | FK UNIQUE → gmail_accounts.id | One token set per account |
| encrypted_refresh_token | BYTEA | NOT NULL | AES-256-GCM ciphertext |
| encryption_key_id | VARCHAR(32) | DEFAULT ‘v1’ | Key rotation |
| granted_scopes | TEXT[] | NOT NULL | Scope audit |
| access_token_expires_at | TIMESTAMPTZ | NULL | Tracking |
| last_refreshed_at | TIMESTAMPTZ | NULL |  |
| refresh_fail_count | INT | DEFAULT 0 |  |

Indexes: UNIQUE(gmail_account_id)
Note: Access tokens stored in Redis only, not PostgreSQL.

### 4.4 campaigns

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| user_id | UUID | FK → users.id |  |
| name | VARCHAR(255) | NOT NULL |  |
| template_id | UUID | FK → email_templates.id |  |
| status | VARCHAR(32) | DEFAULT ‘draft’ |  |
| scheduled_start_at | TIMESTAMPTZ | NULL |  |
| scheduled_end_at | TIMESTAMPTZ | NULL |  |
| send_window_start_hour | INT | DEFAULT 9 | Local hour |
| send_window_end_hour | INT | DEFAULT 17 |  |
| timezone | VARCHAR(64) | DEFAULT ‘UTC’ |  |
| campaign_account_pool_id | UUID | FK → gmail_account_pools.id, NOT NULL | Account pool for sending |
| preflight_passed_at | TIMESTAMPTZ | NULL | Last successful preflight |
| total_leads | INT | DEFAULT 0 | Denormalized |
| sent_count | INT | DEFAULT 0 |  |
| replied_count | INT | DEFAULT 0 |  |
| bounced_count | INT | DEFAULT 0 |  |
| paused_reason | TEXT | NULL |  |
| deleted_at | TIMESTAMPTZ | NULL |  |

Indexes: INDEX(user_id), INDEX(status), INDEX(scheduled_start_at)
Relationships: N:1 → users, email_templates; 1:N → leads, send_jobs

### 4.5 leads

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| campaign_id | UUID | FK → campaigns.id |  |
| email | VARCHAR(255) | NOT NULL | Original email |
| normalized_email | VARCHAR(255) | NOT NULL | Lowercase, trimmed for dedup |
| first_name | VARCHAR(128) | NULL |  |
| last_name | VARCHAR(128) | NULL |  |
| company | VARCHAR(255) | NULL |  |
| custom_fields | JSONB | DEFAULT ‘{}’ | Extra vars |
| source | VARCHAR(255) | NULL | Lead origin label |
| source_url | TEXT | NULL | Origin URL or CRM reference |
| consent_basis | VARCHAR(64) | NULL | e.g. legitimate_interest, opt_in |
| consent_notes | TEXT | NULL | Free-text compliance notes |
| import_batch_id | UUID | FK NULL → lead_import_batches.id |  |
| last_contacted_at | TIMESTAMPTZ | NULL | Last successful outreach |
| do_not_contact_reason | TEXT | NULL | unsubscribed, hard_bounce, role_based, etc. |
| status | VARCHAR(32) | DEFAULT ‘pending’ |  |
| validation_status | VARCHAR(32) | DEFAULT ‘pending’ | valid, invalid, unknown |
| validation_error | TEXT | NULL |  |
| deleted_at | TIMESTAMPTZ | NULL |  |

Indexes: UNIQUE(campaign_id, normalized_email), INDEX(campaign_id, status), INDEX(normalized_email), INDEX(import_batch_id)
Relationships: N:1 → campaigns, lead_import_batches; 1:N → send_jobs, sent_emails

### 4.5a lead_import_batches

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| campaign_id | UUID | FK → campaigns.id, NOT NULL |  |
| uploaded_by_user_id | UUID | FK → users.id, NOT NULL |  |
| filename | VARCHAR(255) | NOT NULL | Original CSV filename |
| row_count | INT | DEFAULT 0 | Total rows in file |
| imported_count | INT | DEFAULT 0 | Successfully imported |
| skipped_count | INT | DEFAULT 0 | Skipped (dup, role-based, etc.) |
| invalid_count | INT | DEFAULT 0 | Validation failures |
| source_label | VARCHAR(255) | NULL | User-provided source description |
| compliance_acknowledged | BOOLEAN | DEFAULT false | Required true to import |
| allow_role_based_emails | BOOLEAN | DEFAULT false | Override role-based block |
| created_at | TIMESTAMPTZ | NOT NULL |  |

Indexes: INDEX(campaign_id, created_at DESC)
Relationships: N:1 → campaigns, users; 1:N → leads

### 4.6 email_templates

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| user_id | UUID | FK → users.id |  |
| name | VARCHAR(255) | NOT NULL |  |
| subject_template | TEXT | NOT NULL | Jinja2 |
| html_template | TEXT | NOT NULL |  |
| text_template | TEXT | NULL | Plain fallback |
| is_active | BOOLEAN | DEFAULT true |  |
| deleted_at | TIMESTAMPTZ | NULL |  |

Indexes: INDEX(user_id)
Relationships: N:1 → users; 1:N → campaigns

### 4.7 send_jobs

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| campaign_id | UUID | FK → campaigns.id |  |
| lead_id | UUID | FK → leads.id |  |
| gmail_account_id | UUID | FK NULL → gmail_accounts.id | Assigned at send |
| status | VARCHAR(32) | DEFAULT ‘pending’ |  |
| scheduled_at | TIMESTAMPTZ | NOT NULL |  |
| locked_at | TIMESTAMPTZ | NULL | Worker lock |
| attempts | INT | DEFAULT 0 |  |
| last_error | TEXT | NULL |  |
| idempotency_key | VARCHAR(128) | UNIQUE | campaign:lead |
| created_at | TIMESTAMPTZ | NOT NULL |  |

Indexes: UNIQUE(idempotency_key), INDEX(status, scheduled_at), INDEX(campaign_id)
Relationships: N:1 → campaigns, leads, gmail_accounts

### 4.8 sent_emails

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| send_job_id | UUID | FK UNIQUE → send_jobs.id |  |
| campaign_id | UUID | FK → campaigns.id |  |
| lead_id | UUID | FK → leads.id |  |
| gmail_account_id | UUID | FK → gmail_accounts.id |  |
| gmail_message_id | VARCHAR(255) | NULL | Gmail ID |
| rfc_message_id | VARCHAR(255) | NULL | Message-ID header |
| thread_id | VARCHAR(255) | NULL | Gmail thread |
| recipient_email | VARCHAR(255) | NOT NULL |  |
| subject | TEXT | NOT NULL | Rendered |
| sent_at | TIMESTAMPTZ | NOT NULL |  |
| delivery_status | VARCHAR(32) | DEFAULT ‘sent’ |  |

Indexes: INDEX(gmail_account_id), INDEX(campaign_id), INDEX(rfc_message_id), INDEX(thread_id)
Relationships: 1:1 → send_jobs; 1:N → reply_events

### 4.9 reply_events

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| sent_email_id | UUID | FK → sent_emails.id |  |
| gmail_message_id | VARCHAR(255) | NOT NULL |  |
| from_email | VARCHAR(255) | NOT NULL |  |
| snippet | TEXT | NULL |  |
| received_at | TIMESTAMPTZ | NOT NULL |  |
| is_auto_reply | BOOLEAN | DEFAULT false | OOO detection |

Indexes: INDEX(sent_email_id), UNIQUE(gmail_message_id)
Relationships: N:1 → sent_emails

### 4.10 bounce_events

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| gmail_account_id | UUID | FK → gmail_accounts.id | Detecting account |
| sent_email_id | UUID | FK NULL → sent_emails.id |  |
| bounced_email | VARCHAR(255) | NOT NULL |  |
| bounce_type | VARCHAR(32) | NOT NULL | hard, soft |
| smtp_status_code | VARCHAR(16) | NULL | e.g. 5.1.1, 550 |
| detection_method | VARCHAR(64) | NOT NULL | dsn_body, header, subject_fallback |
| diagnostic | TEXT | NULL | Diagnostic-Code / SMTP text |
| raw_headers | JSONB | NULL | Parsed bounce headers for audit |
| detected_at | TIMESTAMPTZ | NOT NULL |  |

Indexes: INDEX(bounced_email), INDEX(gmail_account_id, detected_at)
Relationships: N:1 → gmail_accounts, sent_emails

### 4.11 unsubscribe_list

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| user_id | UUID | FK → users.id | Scope owner |
| email | VARCHAR(255) | NOT NULL |  |
| source | VARCHAR(64) | NOT NULL | link, manual, complaint |
| campaign_id | UUID | FK NULL → campaigns.id |  |
| unsubscribed_at | TIMESTAMPTZ | NOT NULL |  |
| ip_address | INET | NULL |  |

Indexes: UNIQUE(user_id, email)
Relationships: N:1 → users, campaigns

### 4.12 account_health_events

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| gmail_account_id | UUID | FK → gmail_accounts.id |  |
| score | INT | NOT NULL | Snapshot |
| bounce_rate_24h | DECIMAL(5,4) | NULL |  |
| send_count_24h | INT | NULL |  |
| failure_count_24h | INT | NULL |  |
| event_type | VARCHAR(64) | NOT NULL | snapshot, pause, warning |
| details | JSONB | DEFAULT ‘{}’ |  |
| recorded_at | TIMESTAMPTZ | NOT NULL |  |

Indexes: INDEX(gmail_account_id, recorded_at DESC)

### 4.13 audit_logs

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| user_id | UUID | FK NULL → users.id |  |
| action | VARCHAR(128) | NOT NULL | e.g. campaign.pause |
| resource_type | VARCHAR(64) | NOT NULL |  |
| resource_id | UUID | NULL |  |
| ip_address | INET | NULL |  |
| user_agent | TEXT | NULL |  |
| metadata | JSONB | DEFAULT ‘{}’ | No tokens |
| created_at | TIMESTAMPTZ | NOT NULL |  |

Indexes: INDEX(user_id, created_at DESC), INDEX(action), INDEX(resource_type, resource_id)

### 4.14 risk_budget_events

| Column | Type | Constraints | Purpose |
| --- | --- | --- | --- |
| id | UUID | PK |  |
| user_id | UUID | FK → users.id, NOT NULL |  |
| event_type | VARCHAR(64) | NOT NULL | quota_error, auth_error, bounce_spike, etc. |
| severity | VARCHAR(32) | NOT NULL | low, medium, high, critical |
| gmail_account_id | UUID | FK NULL → gmail_accounts.id |  |
| campaign_id | UUID | FK NULL → campaigns.id |  |
| pool_id | UUID | FK NULL → gmail_account_pools.id |  |
| score_delta | INT | NOT NULL | Risk score increment |
| details | JSONB | DEFAULT ‘{}’ | Event context |
| acknowledged_at | TIMESTAMPTZ | NULL | Manual review timestamp |
| created_at | TIMESTAMPTZ | NOT NULL |  |

Indexes: INDEX(user_id, created_at DESC), INDEX(event_type), INDEX(acknowledged_at)
Relationships: N:1 → users, gmail_accounts, campaigns, gmail_account_pools

### 4.15 Entity Relationship Diagram

users ─────┬───── gmail_accounts ───── oauth_tokens
           │            │
           │            ├──── sent_emails ──── reply_events
           │            ├──── bounce_events
           │            ├──── account_health_events
           │            └──── gmail_account_pool_members ─── gmail_account_pools
           │
           ├──── email_templates
           │
           ├──── campaigns ───── leads ───── lead_import_batches
           │         │            │
           │         └──── send_jobs ──── sent_emails
           │
           ├──── unsubscribe_list
           ├──── risk_budget_events
           └──── audit_logs

## 5. Backend API Endpoints

Base URL: /api/v1
Auth: Bearer JWT in Authorization header OR httpOnly cookie access_token
Errors: { "detail": string, "code": string, "errors": [] }

### 5.1 Auth

#### POST /auth/register

| Body | { "email": "user@example.com", "password": "min8chars", "full_name": "..." } |
| --- | --- |
| Validation | Email format; password ≥8 chars, 1 upper, 1 number |
| Response 201 | { "id", "email", "full_name" } |
| Errors | 409 email exists |

#### POST /auth/login

| Body | { "email", "password" } |
| --- | --- |
| Response 200 | { "access_token", "token_type": "bearer", "expires_in": 3600 } + Set-Cookie httpOnly |
| Errors | 401 invalid credentials |

#### POST /auth/logout

| Response 204 | Clears cookie |
| --- | --- |

#### GET /auth/me

| Response 200 | { "id", "email", "full_name", "timezone" } |
| --- | --- |

### 5.2 Gmail OAuth

#### GET /gmail/connect

| Query | redirect_uri (optional override) |
| --- | --- |
| Response 302 | Redirect to Google OAuth URL with state |
| Side effect | Redis oauth_state:{nonce} → {user_id, created_at} |

#### GET /gmail/callback

| Query | code, state (required) |
| --- | --- |
| Response 302 | Redirect to {FRONTEND_URL}/accounts?connected=1 |
| Validation | State exists in Redis; not expired; user owns session |
| Errors | 400 invalid state; 502 token exchange failed |

#### POST /gmail/accounts/{account_id}/revoke

| Response 200 | { "status": "revoked" } |
| --- | --- |
| Side effect | Google revoke + soft-delete account |

### 5.3 Gmail Account Management

#### GET /gmail/accounts

| Response 200 | { "items": [{ "id", "email", "status", "account_tier", "risk_level", "review_required", "health_score", "tier_daily_default", "tier_daily_hard_max", "daily_send_limit", "hourly_send_limit", "connected_at", "consecutive_success_days", "bounce_rate_7d", "error_rate_7d", "recent_quota_errors", "recent_auth_errors", "last_send_at", "sent_today", "sent_this_hour", "granted_scopes" }] } |
| --- | --- |

#### GET /gmail/accounts/{id}

| Response 200 | Full account detail + recent health events |
| --- | --- |

#### PATCH /gmail/accounts/{id}

| Body | { "daily_send_limit"?: int, "hourly_send_limit"?: int } (decrease only without admin flag) |
| --- | --- |
| Validation | Values ≤ tier_daily_hard_max; never exceed account tier max |
| Response 200 | Updated account |

#### POST /gmail/accounts/{id}/pause

| Body | { "reason": "manual" } |
| --- | --- |
| Response 200 | { "status": "paused" } |

#### POST /gmail/accounts/{id}/resume

| Validation | status != auth_error |
| --- | --- |
| Response 200 | { "status": "active" } |

#### POST /gmail/accounts/{id}/review

| Body | { "approved": bool, "notes"?: string, "new_tier"?: string } |
| --- | --- |
| Validation | Only when review_required == true |
| Response 200 | Clears review flag; may promote from restricted |
| Side effect | Audit log entry |

#### POST /gmail/accounts/{id}/set-tier

| Body | { "account_tier": "new"¦"warming"¦"stable"¦"trusted"¦"restricted"¦"paused", "reason": string } |
| --- | --- |
| Validation | Manual override; requires audit reason |
| Response 200 | Updated account with recalculated caps |

### 5.3a Gmail Account Pools

#### GET /gmail/account-pools

| Response 200 | Paginated list of pools with member counts and capacity stats |
| --- | --- |

#### POST /gmail/account-pools

| Body | { "name", "description"?, "max_daily_send"?, "max_hourly_send"?, "active_account_limit"?, "risk_policy"? } |
| --- | --- |
| Response 201 | Pool object |

#### GET /gmail/account-pools/{id}

| Response 200 | Pool detail + members + sends today/hour |
| --- | --- |

#### PATCH /gmail/account-pools/{id}

| Body | Partial update of caps, status, description |
| --- | --- |
| Response 200 | Updated pool |

#### POST /gmail/account-pools/{id}/members

| Body | { "gmail_account_id", "priority"?, "is_active"?: true } |
| --- | --- |
| Response 201 | Membership row |

#### DELETE /gmail/account-pools/{id}/members/{account_id}

| Response 204 | Remove account from pool |
| --- | --- |

### 5.3b Risk Budget

#### GET /risk/overview

| Response 200 | { "global_risk_score", "threshold", "review_required", "recent_events_count", "paused_campaigns" } |
| --- | --- |

#### GET /risk/events

| Query | from, to, event_type, page |
| --- | --- |
| Response 200 | Paginated risk_budget_events |

#### POST /risk/acknowledge

| Body | { "event_ids"?: [], "acknowledge_all"?: bool, "notes"?: string } |
| --- | --- |
| Response 200 | Clears risk_review_required; allows new campaign starts |
| Side effect | Audit log entry |

### 5.4 Campaigns CRUD

#### POST /campaigns

| Body | { "name", "template_id", "campaign_account_pool_id", "scheduled_start_at"?, "timezone"?, "send_window_start_hour"?, "send_window_end_hour"? } |
| --- | --- |
| Response 201 | Campaign object |

#### GET /campaigns

| Query | status, page, limit |
| --- | --- |
| Response 200 | Paginated list |

#### GET /campaigns/{id}

| Response 200 | Campaign + stats |
| --- | --- |

#### PATCH /campaigns/{id}

| Body | Partial update (only if draft or paused) |
| --- | --- |
| Response 200 | Updated campaign |

#### DELETE /campaigns/{id}

| Response 204 | Soft delete; cancel pending jobs |
| --- | --- |

#### POST /campaigns/{id}/start

| Validation | Preflight must pass; global risk budget acceptable |
| --- | --- |
| Response 200 | { "status": "scheduled" \¦ "running" } |

#### POST /campaigns/{id}/preflight-check

| Purpose | Validate campaign readiness before start |
| --- | --- |
| Response 200 | { "passed": bool, "checks": [{ "name", "passed", "message" }] } |
| Checks | Valid template with unsubscribe; valid account pool; pool has active accounts; leads valid; no suppressed leads queued; rate limits allow projected volume; global risk budget acceptable |
| Side effect | Sets preflight_passed_at on success |

#### POST /campaigns/{id}/pause

#### POST /campaigns/{id}/resume

### 5.5 Leads Import/Export

#### POST /campaigns/{id}/leads/import

| Body | multipart/form-data: CSV file + compliance_acknowledged=true + source_label? + allow_role_based_emails? |
| --- | --- |
| Validation | Reject if compliance_acknowledged is false; warn if source missing |
| Response 202 | { "import_batch_id", "status": "processing" } |
| Async | Celery import_leads task |

#### GET /campaigns/{id}/leads/import/{job_id}

| Response 200 | { "status", "imported", "skipped", "errors": [] } |
| --- | --- |

#### GET /campaigns/{id}/leads

| Query | status, page, limit, search |
| --- | --- |
| Response 200 | Paginated leads |

#### GET /campaigns/{id}/leads/export

| Query | status filter |
| --- | --- |
| Response 200 | CSV stream |

#### DELETE /campaigns/{id}/leads/{lead_id}

| Response 204 | Only if not sent |
| --- | --- |

### 5.6 Templates CRUD

#### POST /templates

| Body | { "name", "subject_template", "html_template", "text_template"? } |
| --- | --- |
| Validation | Must contain {{unsubscribe_url}} in html or text |
| Response 201 | Template object |

#### GET /templates

#### GET /templates/{id}

#### PATCH /templates/{id}

#### DELETE /templates/{id}

#### POST /templates/{id}/preview

| Body | { "lead_sample": { "email", "first_name", ... } } |
| --- | --- |
| Response 200 | { "subject", "html", "text" } |

### 5.7 Send Jobs & Scheduler

#### GET /campaigns/{id}/send-jobs

| Query | status, page |
| --- | --- |
| Response 200 | Job list with scheduled_at |

#### POST /scheduler/tick (internal/admin)

| Auth | Service token |
| --- | --- |
| Response 200 | { "jobs_created": N } |

#### GET /queue/stats

| Response 200 | { "pending", "locked", "failed", "sent_today" } |
| --- | --- |

### 5.8 Reply Sync

#### POST /gmail/accounts/{id}/sync-replies

| Response 202 | { "task_id" } |
| --- | --- |

#### GET /replies

| Query | campaign_id, page |
| --- | --- |
| Response 200 | Reply events with lead context |

### 5.9 Unsubscribe (Public)

#### GET /unsubscribe/{token}

| Auth | None (signed JWT token) |
| --- | --- |
| Response 200 | HTML confirmation page |

#### POST /unsubscribe/{token}

| Auth | None |
| --- | --- |
| Response 200 | { "status": "unsubscribed" } |
| Side effect | Insert unsubscribe_list; cancel pending jobs for lead |

#### GET /unsubscribes (authenticated)

| Response 200 | Paginated unsubscribe list |
| --- | --- |

#### POST /unsubscribes/manual

| Body | { "email" } |
| --- | --- |
| Response 201 | Manual suppression entry |

### 5.10 Analytics

#### GET /analytics/overview

| Query | from, to |
| --- | --- |
| Response 200 | { "sent", "replied", "bounced", "unsubscribed", "reply_rate", "bounce_rate" } |

#### GET /analytics/campaigns/{id}

| Response 200 | { "funnel", "daily_breakdown": [], "account_breakdown": [] } |
| --- | --- |

### 5.11 Account Health

#### GET /health/accounts

| Response 200 | All accounts with score + alerts |
| --- | --- |

#### GET /health/accounts/{id}/events

| Response 200 | Health event timeline |
| --- | --- |

### 5.12 Audit Logs

#### GET /audit-logs

| Query | action, resource_type, from, to, page |
| --- | --- |
| Response 200 | Paginated audit entries |

## 6. Background Worker Functions

### 6.1 connect_gmail_account(user_id, auth_code, state)

| Purpose | Complete OAuth; persist account + encrypted tokens |
| --- | --- |
| Inputs | User ID, authorization code, CSRF state |
| Outputs | GmailAccount record |
| Failure | Invalid state → raise OAuthStateError; exchange fail → TokenExchangeError, no partial DB writes |
| Security | Validate state nonce; never log code or tokens |

### 6.2 refresh_google_token(gmail_account_id)

| Purpose | Refresh access token; update Redis cache |
| --- | --- |
| Inputs | gmail_account_id |
| Outputs | { access_token, expires_at } (in Redis) |
| Failure | invalid_grant → pause_account(reason='auth_error'); increment refresh_fail_count |
| Security | Decrypt refresh token in memory only; zero after use |

### 6.3 create_campaign(user_id, payload)

| Purpose | Validate and insert campaign |
| --- | --- |
| Inputs | User ID, campaign schema |
| Outputs | Campaign ORM object |
| Failure | Invalid template/account → ValidationError |
| Security | Verify account ownership |

### 6.4 import_leads(campaign_id, csv_path)

| Purpose | Parse CSV; bulk insert leads; enqueue validation |
| --- | --- |
| Inputs | Campaign ID, file path |
| Outputs | { imported, skipped, errors } |
| Failure | Row-level errors collected; transaction per batch of 500 |
| Security | Max file 10MB; 50k rows; sanitize fields |

### 6.5 validate_lead_email(lead_id)

| Purpose | RFC syntax + MX DNS check |
| --- | --- |
| Inputs | lead_id |
| Outputs | validation_status: valid/invalid |
| Failure | DNS timeout → unknown (skip send) |
| Security | No external HTTP calls except DNS |

### 6.6 render_email_template(template_id, lead_id, unsubscribe_url)

| Purpose | Jinja2 render subject + bodies |
| --- | --- |
| Inputs | Template ID, lead, signed unsubscribe URL |
| Outputs | { subject, html, text } |
| Failure | Template error → skip lead, log, mark failed |
| Security | Sandboxed Jinja2 (no filesystem); HTML escape default |

### 6.7 create_send_jobs(campaign_id)

| Purpose | Materialize pending jobs for valid, unsuppressed leads |
| --- | --- |
| Inputs | campaign_id |
| Outputs | Count of jobs created |
| Failure | Campaign not runnable → no-op |
| Security | Acquire lock:campaign_scheduler:{campaign_id} before insert; idempotency key prevents duplicates |

### 6.7a run_campaign_preflight(campaign_id)

| Purpose | Validate template, pool, leads, suppression, rate limits, risk budget |
| --- | --- |
| Inputs | campaign_id |
| Outputs | { passed: bool, checks: [{ name, passed, message }] } |
| Failure | Any check fails → passed=false with reasons |
| Security | Block campaign start when global risk budget exceeded |

### 6.7b evaluate_account_tier(gmail_account_id)

| Purpose | Promote or demote account tier based on metrics |
| --- | --- |
| Inputs | gmail_account_id |
| Outputs | { account_tier, tier_daily_default, tier_daily_hard_max, promoted, demoted } |
| Promotion rules | new→warming: 7 consecutive success days, bounce < 3%; warming→stable: 14 days, bounce < 3%, no quota errors; stable→trusted: 30 days, bounce < 2%, no auth/quota errors |
| Demotion rules | Any→restricted: repeated 403/429, auth errors, bounce spike, manual review flag |
| Security | restricted/paused accounts cannot send until manual review; audit every tier change |

### 6.8 enforce_account_rate_limit(gmail_account_id)

| Purpose | Check Redis counters + inter-send delay |
| --- | --- |
| Inputs | gmail_account_id |
| Outputs | { allowed: bool, retry_after_seconds: int } |
| Failure | Redis down → fail closed (deny send) |
| Security | Per-account Redis keys namespaced |

### 6.9 select_available_gmail_account(campaign_id)

| Purpose | Pick account from campaign pool with tier capacity + pool budget |
| --- | --- |
| Inputs | campaign_id |
| Outputs | gmail_account_id or None |
| Failure | None available → reschedule job +5 min |
| Security | Respect pool active_account_limit; skip restricted/paused/review_required accounts; round-robin by priority |

### 6.10 acquire_account_send_lock(gmail_account_id)

| Purpose | Ensure only one Celery worker sends from a Gmail account at a time |
| --- | --- |
| Inputs | gmail_account_id |
| Outputs | { acquired: bool, lock_token: str } |
| Failure | Lock held → reschedule job +30–60s |
| Security | Redis SET lock:gmail_account:{id} {worker_id} NX EX 600; release via Lua compare-and-del in finally after record_sent_email |

### 6.10a acquire_scheduler_lock(campaign_id) / acquire_token_refresh_lock(account_id)

| Lock Key | TTL | When |
| --- | --- | --- |
| lock:campaign_scheduler:{campaign_id} | 10 min | Before create_send_jobs |
| lock:token_refresh:{account_id} | 10 min | Before refresh_google_token |

### 6.11 send_email_via_gmail_api(gmail_account_id, message)

| Purpose | Send MIME message via users.messages.send |
| --- | --- |
| Inputs | Account ID, {to, subject, html, text, headers} |
| Outputs | { gmail_message_id, thread_id, rfc_message_id } |
| Failure | 401 → refresh token retry once; 429 → backoff; 403 → pause account |
| Security | Include List-Unsubscribe headers; no BCC abuse |

### 6.12 record_sent_email(send_job_id, gmail_response, rendered)

| Purpose | Persist sent_emails; update lead + campaign counters |
| --- | --- |
| Inputs | Job ID, Gmail response, rendered content |
| Outputs | SentEmail record |
| Failure | DB error → compensating retry; Gmail already sent → log critical |
| Security | Store subject; not full body in DB (optional truncation) |

### 6.13 sync_replies(gmail_account_id)

| Purpose | Fetch recent threads; match to sent_emails |
| --- | --- |
| Inputs | gmail_account_id |
| Outputs | { new_replies: int } |
| Failure | API error → exponential backoff |
| Security | Read-only scope; store snippet only |

### 6.14 detect_bounces(gmail_account_id)

| Purpose | Multi-signal bounce parser; extract bounced address |
| --- | --- |
| Inputs | gmail_account_id |
| Outputs | { bounces_recorded: int } |
| Failure | Parse failure → log malformed; do not suppress without recipient proof |
| Security | Read-only fetch; never execute attachments |
| Signals | From: mailer-daemon, postmaster, mail delivery subsystem; Subject: DSN patterns; MIME: delivery-status, rfc822-headers; DSN fields; SMTP 5.x.x/4.x.x; regex fallback |
| Fixtures | Gmail mailer-daemon, Google Workspace, Outlook, soft bounce, malformed |

### 6.15 process_unsubscribe(token)

| Purpose | Verify JWT; add to suppression; cancel jobs |
| --- | --- |
| Inputs | Signed unsubscribe token |
| Outputs | { email, status } |
| Failure | Invalid/expired token → 400 |
| Security | JWT signed with UNSUBSCRIBE_SECRET; 90-day expiry |

### 6.16 update_account_health(gmail_account_id)

| Purpose | Recompute health score, rolling rates; call evaluate_account_tier; write snapshot |
| --- | --- |
| Inputs | gmail_account_id |
| Outputs | { score, account_tier, risk_level, should_pause, review_required } |
| Failure | — |
| Security | Tier demotion automatic; promotion requires clean metrics; restricted = 0 sends |

### 6.17 pause_account(gmail_account_id, reason)

| Purpose | Set status paused; cancel locked jobs |
| --- | --- |
| Inputs | Account ID, reason string |
| Outputs | Updated account |
| Failure | — |
| Security | Audit log entry required |

### 6.18 pause_campaign(campaign_id, reason)

| Purpose | Pause campaign + pending jobs |
| --- | --- |
| Inputs | Campaign ID, reason |
| Outputs | Updated campaign |
| Failure | — |
| Security | Audit log entry |

### 6.19 retry_failed_job_with_backoff(send_job_id)

| Purpose | Retry transient failures |
| --- | --- |
| Inputs | send_job_id |
| Outputs | Rescheduled job or terminal failure |
| Failure | Max attempts (2) → mark failed permanently |
| Security | Never retry 400-class errors or bounces |

### 6.20 generate_campaign_analytics(campaign_id)

| Purpose | Aggregate funnel metrics |
| --- | --- |
| Inputs | campaign_id |
| Outputs | Analytics dict |
| Failure | — |
| Security | User ownership check |

### 6.21 record_risk_event(user_id, event_type, score_delta, ...)

| Purpose | Append risk budget event; update user global_risk_score |
| --- | --- |
| Inputs | user_id, event_type, severity, score_delta, optional account/campaign/pool IDs |
| Outputs | { new_score, threshold_exceeded } |
| Failure | — |
| Security | On threshold exceed: set risk_review_required, block new campaign starts and send_jobs |

## 7. Rate Limiting and Account Protection

### 7.1 Safe Sending Logic

┌─────────────────────────────────────────────────────────────┐
│                    SEND GATE CHECKLIST                       │
│  (evaluated in order for every send_job)                     │
├─────────────────────────────────────────────────────────────┤
│  1. Campaign status == running?                              │
│  2. Global risk budget not exceeded?                         │
│  3. Current time in send window?                             │
│  4. Lead status == queued/pending?                           │
│  5. Lead NOT in unsubscribe_list?                            │
│  6. Lead NOT in bounce suppression?                          │
│  7. Lead validation_status == valid?                         │
│  8. Gmail account status == active?                          │
│  9. Account tier allows sending (not restricted/paused)?     │
│ 10. Account review_required == false?                        │
│ 11. Account health_score >= 30?                              │
│ 12. Account daily count < effective_daily_cap?               │
│ 13. Account hourly count < effective_hourly_cap?             │
│ 14. Account pool has daily/hourly capacity?                  │
│ 15. Pool active_account_limit not exceeded?                  │
│ 16. Recent account errors below threshold?                   │
│ 17. Recent pool errors below threshold?                      │
│ 18. Global daily count < global_daily_limit?                 │
│ 19. now - last_send_at >= random(120, 480) seconds?          │
│ 20. lock:gmail_account:{id} acquired?                        │
│                                                              │
│  ALL pass → send                                           │
│  ANY fail → reschedule with retry_after                      │
└─────────────────────────────────────────────────────────────┘

### 7.2 Account Tier Caps

Effective daily cap = min(user_override, tier_daily_default, tier_daily_hard_max).

| Account Tier | Default/Day | Hard Max/Day | Hourly Cap | Sends Allowed |
| --- | --- | --- | --- | --- |
| new | 5 | 10 | 1 | Yes |
| warming | 10 | 20 | 3 | Yes |
| stable | 20 | 50 | 5 | Yes |
| trusted | 30 | 75 | 8 | Yes |
| restricted | 0 | 0 | 0 | No — manual review required |
| paused | 0 | 0 | 0 | No |

Replaces previous limits: per-account daily default 50, hard max 100, and new-account week-1 cap of 20/day were too aggressive for personal Gmail.

### 7.3 Account Tier Promotion & Demotion

Evaluated daily by evaluate_account_tier():

| Transition | Requirements |
| --- | --- |
| new → warming | 7 consecutive successful days; bounce rate < 3% |
| warming → stable | 14 consecutive successful days; bounce < 3%; zero quota errors |
| stable → trusted | 30 consecutive successful days; bounce < 2%; zero auth/quota errors |
| any → restricted | Repeated Google 403/429; auth errors; bounce spike; manual review |
| any → paused | Manual pause or auth_error |

Restricted accounts: review_required = true; 0 sends until POST /gmail/accounts/{id}/review.

### 7.4 Pool & Global Limits

| Limit | Default | Hard Max |
| --- | --- | --- |
| Pool max_daily_send | 200 | 1000 |
| Pool max_hourly_send | 40 | 100 |
| Pool active_account_limit | 10 | 50 |
| Global daily (all accounts) | 200 | 500 |
| Inter-send delay | 120–480s random | min 60s |
| Concurrent sends per account | 1 (Redis lock) | 1 |
| Global risk score threshold | 100 | configurable |

### 7.5 Global Risk Budget

| Event Type | Score Delta |
| --- | --- |
| Quota error (403/429) | +30 |
| Auth error / invalid_grant | +50 |
| Bounce spike (>8% in 24h) | +40 |
| High failure rate (>10% in 24h) | +30 |
| Manual warning | +20 |

When global risk score exceeds threshold: pause new campaign starts; block new send_jobs; continue reply sync + unsubscribe; show dashboard warning; require POST /risk/acknowledge.

### 7.6 Auto-Pause Triggers

| Trigger | Action |
| --- | --- |
| 3 consecutive send failures | pause_account |
| Gmail API 429 | Pause 1 hour + risk event |
| Gmail API 403 quota | Pause 24 hours + risk event + tier demotion |
| invalid_grant on refresh | auth_error; tier → restricted |
| Bounce rate > 8% (24h, min 20 sends) | pause_campaign + risk event |
| Account tier → restricted | 0 sends; review queue |
| Global risk threshold exceeded | Block new sends for user |

### 7.7 Suppression Rules

- Unsubscribe: Global per user_id + email; never overridden

- Hard bounce: Permanent global suppression

- Soft bounce: 3 events → suppression

- Role-based email: Blocked at import unless batch override

- Duplicate recipient: Same campaign_id + normalized_email blocked

- Cross-campaign: Unsubscribe applies to all campaigns for that user

### 7.8 Redis Lock Requirements

| Lock Key | TTL | Acquired | Released |
| --- | --- | --- | --- |
| lock:gmail_account:{account_id} | 10 min | Before render/send | After send result recorded (finally) |
| lock:campaign_scheduler:{campaign_id} | 10 min | Before job materialization | After jobs created |
| lock:token_refresh:{account_id} | 10 min | Before token refresh | After refresh completes |

If a worker dies, TTL prevents permanent lock. Stale locks > 9 min logged by health monitor.

### 7.9 Deliverability Best Practices (Built-In)

| Practice | Implementation |
| --- | --- |
| Compliant tier ramp | evaluate_account_tier() — metrics-driven, not fake simulation |
| Account pools | Stagger sends; limit concurrent active accounts |
| Consistent From address | Always send from connected Gmail |
| Plain-text alternative | Always attach text/plain part |
| Unsubscribe header | RFC 8058 List-Unsubscribe-Post |
| No URL shorteners | Warn if template contains bit.ly etc. |
| Subject honesty | No RE:/FWD: injection in template validator |

### 7.10 Abuse Patterns the Platform MUST Block

| Pattern | Platform Response |
| --- | --- |
| Sending without unsubscribe link | Template validation reject |
| Import without compliance acknowledgement | API 400 |
| Importing >10k leads/day | Hard reject |
| Attempting to raise limits above tier hard max | API 400 |
| Bypassing suppression via re-import | Dedup + global block |
| Parallel send tasks for same account | Redis lock prevents |
| Role-based emails without override | Skipped at import |
| CAPTCHA/proxy/fingerprint evasion | Not supported — out of scope |

## 8. Gmail API Integration

### 8.1 OAuth Scopes (Least Privilege)

https://www.googleapis.com/auth/gmail.send
https://www.googleapis.com/auth/gmail.readonly
openid
email
profile

Not requested (MVP): gmail.modify, gmail.compose, full mailbox access, Drive, Contacts.

MVP uses gmail.readonly for reply sync and bounce detection. This is sufficient for reading inbox metadata and message bodies. If a future phase needs Gmail labels (Replied, Bounced, etc.), add gmail.modify via a separate re-consent flow — do not request it at initial connect.

### 8.2 OAuth Setup Steps

- Go to Google Cloud Console

- Create project → Enable Gmail API

- Configure OAuth consent screen (External → Testing → add test users)

- Create OAuth 2.0 Client ID (Web application)

- Authorized redirect URI: http://localhost:8000/api/v1/gmail/callback

- Store GOOGLE_CLIENT_ID, GOOGLE_CLIENT_SECRET in .env

- TODO: For production, submit app for Google verification

### 8.3 Token Storage Strategy

Refresh Token → AES-256-GCM encrypt → PostgreSQL oauth_tokens.encrypted_refresh_token
Access Token  → Redis gmail:access:{account_id} TTL = expires_in - 60
OAuth State   → Redis oauth_state:{nonce} TTL = 600

Key derivation: TOKEN_ENCRYPTION_KEY = 32-byte base64 env var.

### 8.4 Sending Email Flow

# Pseudocode — see workers/sender.py
message = MIMEMultipart("alternative")
message["To"] = lead.email
message["From"] = gmail_account.email
message["Subject"] = rendered_subject
message["List-Unsubscribe"] = f"<{unsubscribe_url}>"
message["List-Unsubscribe-Post"] = "List-Unsubscribe=One-Click"
message.attach(MIMEText(text_body, "plain"))
message.attach(MIMEText(html_body, "html"))

raw = base64.urlsafe_b64encode(message.as_bytes()).decode()
response = gmail_service.users().messages().send(
    userId="me", body={"raw": raw}
).execute()

### 8.5 Reading Replies Flow

- users.messages.list(q="in:inbox newer_than:7d")

- For each message: users.messages.get(format="metadata", metadataHeaders=["In-Reply-To", "References", "From"])

- Match In-Reply-To or References to sent_emails.rfc_message_id

- Insert reply_events; update leads.status = replied

### 8.6 Error Handling

| HTTP Code | Action |
| --- | --- |
| 401 | Refresh token → retry once |
| 403 quota | pause_account(24h) |
| 429 | Exponential backoff: 60s, 120s, 300s |
| 400 bad request | Mark job failed; no retry |
| 5xx | Retry with backoff (max 2) |

### 8.7 Quota Handling

- Gmail API: 250 quota units/user/second (send = 100 units)

- Track daily send count internally (well below Google’s limits)

- On rateLimitExceeded user-facing error: pause + dashboard alert

### 8.8 Revoking Access

# POST https://oauth2.googleapis.com/revoke?token={refresh_token}
# Then: soft-delete gmail_account, delete Redis keys, cancel jobs

### 8.9 Google OAuth App Verification Considerations

Connecting many Gmail accounts through one OAuth client makes verification an operational requirement.

| Topic | Requirement |
| --- | --- |
| Testing mode | OAuth app limited to 100 test users; add only owned Gmail accounts as test users for private use |
| Sensitive scopes | gmail.send and gmail.readonly may require app verification before broader/public use |
| Private/personal use | Keep app in Testing; explicitly add each Gmail as test user |
| Production/public use | Requires OAuth verification + privacy policy + terms of service |
| Scope display | Store and show granted_scopes per account in dashboard |
| Error handling | Clear UI for access_denied and app-not-verified errors |
| Least privilege | Do not request broader scopes unless required |

| Consent Screen State | Behavior | Platform Action |
| --- | --- | --- |
| Testing | Max 100 test users; unverified warning | Track count; block at cap |
| In review | Existing users work | Status banner on connect page |
| Published (unverified) | Sensitive scope warning | Recommend verification before scale |
| Published + verified | Required for 10+ accounts | Target production state |

### 8.10 Bounce Detection Pipeline

Multi-signal parser — do not rely on labels or subject alone.

From header signals: mailer-daemon, postmaster, mail delivery subsystem

Subject signals: Delivery Status Notification, Undelivered Mail Returned to Sender, Delivery has failed, Address not found, Mail delivery failed

MIME parts: message/delivery-status, text/rfc822-headers

DSN fields: Final-Recipient, Original-Recipient, Action, Status, Diagnostic-Code

SMTP classification: 5.x.x = hard bounce; 4.x.x = soft bounce

Fallback: Regex extraction for bounced recipient when DSN incomplete

| SMTP Status | Classification | Action |
| --- | --- | --- |
| 5.x.x | Hard bounce | Immediate global suppression |
| 4.x.x | Soft bounce | 3 strikes then suppression |
| Unknown + mailer-daemon | Soft / manual review | Log + flag if recipient unconfirmed |

Test fixtures required:

| Fixture | File |
| --- | --- |
| Gmail mailer-daemon bounce | tests/fixtures/bounce_gmail_mailer_daemon.eml |
| Google Workspace bounce | tests/fixtures/bounce_google_workspace.eml |
| Outlook bounce | tests/fixtures/bounce_outlook.eml |
| Soft bounce (4.x.x) | tests/fixtures/bounce_soft.eml |
| Malformed bounce | tests/fixtures/bounce_malformed.eml |

### 8.11 Scope Upgrade Path (gmail.modify) — Post-MVP

| Capability | MVP (readonly) | Future (modify) |
| --- | --- | --- |
| Read replies | ✓ | ✓ |
| Detect bounces | ✓ | ✓ |
| Apply labels (Outreach/Replied) | ✗ | ✓ |
| Mark bounces read/archived | ✗ | ✓ |

Require explicit re-consent; never silently expand scopes on token refresh.

## 9. Frontend Pages

### 9.1 Login (/login)

| Components | LoginForm, AuthLayout |
| --- | --- |
| Actions | Submit credentials; redirect to dashboard |
| API | POST /auth/login |
| Metrics | — |

### 9.2 Dashboard (/)

| Components | StatCards, ActiveCampaignsList, AccountHealthSummary, RecentReplies |
| --- | --- |
| Actions | Quick pause campaign; navigate to details |
| API | GET /analytics/overview, GET /campaigns?status=running, GET /health/accounts |
| Metrics | Sent today, reply rate, bounce rate, active campaigns, paused accounts |

### 9.3 Gmail Accounts (/accounts)

| Components | AccountCard, AccountTierBadge, LimitSlider, PauseResumeButton, GrantedScopesList |
| --- | --- |
| Actions | Pause/resume; adjust limits; revoke; submit for review |
| API | GET /gmail/accounts, PATCH, POST pause/resume/review/set-tier |
| Metrics | Tier, risk level, connected age, consecutive success days, quota/auth errors, review_required, sends today/hour |

### 9.3a Account Pools (/account-pools)

| Components | PoolTable, PoolForm, PoolMemberList, PoolCapacityChart |
| --- | --- |
| Actions | CRUD pools; add/remove members; set priority |
| API | GET/POST/PATCH /gmail/account-pools, members endpoints |
| Metrics | Pool sends today/hour, active accounts, capacity remaining |

### 9.3b Account Review Queue (/accounts/review)

| Components | ReviewQueueTable, ReviewModal, TierOverrideForm |
| --- | --- |
| Actions | Approve/reject restricted accounts |
| API | POST /gmail/accounts/{id}/review, POST /gmail/accounts/{id}/set-tier |
| Metrics | Pending review count |

### 9.3c Risk Dashboard (/risk)

| Components | RiskScoreGauge, RiskEventTimeline, RiskAcknowledgeButton |
| --- | --- |
| Actions | Acknowledge risk events; review blocked campaigns |
| API | GET /risk/overview, GET /risk/events, POST /risk/acknowledge |
| Metrics | Global score, threshold, recent events |

### 9.4 Connect Gmail (/accounts/connect)

| Components | ConnectGmailButton, OAuthInstructions |
| --- | --- |
| Actions | Redirect to GET /gmail/connect |
| API | OAuth redirect (full page navigation) |
| Metrics | — |

### 9.5 Campaigns (/campaigns)

| Components | CampaignTable, CreateCampaignModal, StatusBadge |
| --- | --- |
| Actions | Create, start, pause, delete |
| API | GET/POST /campaigns, POST /campaigns/{id}/start |
| Metrics | Status, sent/replied counts, schedule |

### 9.6 Campaign Detail (/campaigns/[id])

| Components | CampaignHeader, LeadStats, SendQueueTable, FunnelChart, CampaignPreflightModal |
| --- | --- |
| Actions | Import leads, run preflight, start/pause, edit schedule |
| API | GET /campaigns/{id}, POST /preflight-check, POST /start |
| Metrics | Funnel: pending → sent → replied → bounced |

### 9.7 Leads (/campaigns/[id]/leads)

| Components | LeadTable, CSVUploadDropzone, ImportComplianceConfirmation, ImportJobStatus |
| --- | --- |
| Actions | Upload CSV with compliance ack; export; delete pending |
| API | POST /leads/import (requires compliance_acknowledged=true) |
| Metrics | Validation breakdown |

### 9.8 Templates (/templates)

| Components | TemplateList, TemplateEditor (subject + HTML + preview) |
| --- | --- |
| Actions | CRUD, preview with sample lead |
| API | GET/POST/PATCH /templates, POST /templates/{id}/preview |
| Metrics | Variable auto-complete list |

### 9.9 Sending Queue (/queue)

| Components | QueueStats, PendingJobsTable, FailedJobsTable |
| --- | --- |
| Actions | Retry failed (manual), cancel pending |
| API | GET /queue/stats, GET /campaigns/{id}/send-jobs |
| Metrics | Pending, locked, failed, throughput/hour |

### 9.10 Inbox/Replies (/replies)

| Components | ReplyFeed, ReplyDetail, CampaignFilter |
| --- | --- |
| Actions | Mark read; open in Gmail (link) |
| API | GET /replies, POST /gmail/accounts/{id}/sync-replies |
| Metrics | Reply count, avg response time |

### 9.11 Unsubscribes (/unsubscribes)

| Components | UnsubscribeTable, ManualAddForm |
| --- | --- |
| Actions | Manual add email |
| API | GET /unsubscribes, POST /unsubscribes/manual |
| Metrics | Total suppressed, recent unsubscribes |

### 9.12 Account Health (/health)

| Components | HealthScoreGauge, HealthTimeline, AlertBanner |
| --- | --- |
| Actions | Acknowledge alert; pause account |
| API | GET /health/accounts, GET /health/accounts/{id}/events |
| Metrics | Score, bounce rate 24h, failure count |

### 9.13 Analytics (/analytics)

| Components | DateRangePicker, CampaignComparisonChart, DailySendChart |
| --- | --- |
| Actions | Filter date range; export CSV |
| API | GET /analytics/overview, GET /analytics/campaigns/{id} |
| Metrics | Reply rate, bounce rate, unsubscribe rate trends |

### 9.14 Settings (/settings)

| Components | ProfileForm, TimezoneSelect, GlobalLimitsForm, ComplianceNotice |
| --- | --- |
| Actions | Update profile, timezone, global daily cap |
| API | GET/PATCH /auth/me, settings endpoint |
| Metrics | — |

### 9.15 Audit Logs (/audit-logs)

| Components | AuditLogTable, ActionFilter |
| --- | --- |
| Actions | Filter by action/resource/date |
| API | GET /audit-logs |
| Metrics | Event count |

## 10. MVP Build Phases

Build order rule: Account pools and preflight checks come before sender worker. Risk budget comes before scaling. Real Gmail API is last after mock end-to-end passes.

### Phase 1: Auth + Gmail OAuth

- Repo scaffold, Docker Compose (PostgreSQL, Redis)

- JWT auth: register, login, me

- Gmail OAuth connect/callback (mock + USE_MOCK_GMAIL toggle)

- Token encryption, OAuth state CSRF, audit log stub

Tests: test_auth_register_login, test_oauth_state_invalid_rejected, test_token_encryption_roundtrip

### Phase 2: Account Model + Token Storage + Account Tiers

- gmail_accounts with tier fields, connected_at, success/failure counters

- Token refresh with lock:token_refresh:{id}

- evaluate_account_tier() worker

- Account pause/resume/review/set-tier APIs

Tests: test_account_tier_promotion, test_account_tier_demotion_on_quota_error, test_restricted_account_cannot_send, test_token_refresh_lock

### Phase 3: Account Pools + Pool Membership

- gmail_account_pools, gmail_account_pool_members models + migrations

- Pool CRUD + member APIs

- Campaign campaign_account_pool_id FK (replace UUID arrays)

Tests: test_account_pool_capacity, test_pool_active_account_limit

### Phase 4: Campaigns + Templates + Lead Imports

- Campaigns, templates, leads, lead_import_batches

- CSV import with compliance acknowledgement

- Role-based email blocking, normalized_email dedup

Tests: test_import_requires_compliance_acknowledgement, test_role_based_email_blocked, test_lead_dedup_per_campaign

### Phase 5: Preflight Checks + Compliance Validation

- run_campaign_preflight() service

- POST /campaigns/{id}/preflight-check endpoint

- Block campaign start without passing preflight

Tests: test_preflight_blocks_invalid_campaign

### Phase 6: Queue + Sender Worker with Redis Locks

- send_jobs, sent_emails models

- Scheduler with lock:campaign_scheduler:{id}

- Sender with lock:gmail_account:{id}, tier caps, pool caps

- Mock Gmail send end-to-end

Tests: test_sender_requires_account_lock, test_scheduler_lock_prevents_duplicate_jobs, test_sender_worker_mock

### Phase 7: Replies + Bounces + Unsubscribes

- Multi-signal bounce parser + fixtures

- Reply sync, unsubscribe public endpoints

- Suppression in send gate

Tests: test_bounce_parser_gmail_mailer_daemon, test_bounce_parser_soft_bounce, test_bounce_parser_malformed_message, test_unsubscribe_suppression

### Phase 8: Risk Budget + Account Health + Analytics

- risk_budget_events, global risk score

- record_risk_event(), health monitor

- Analytics + audit log APIs

Tests: test_global_risk_budget_pauses_new_campaigns, test_health_score_penalty, test_analytics_funnel

### Phase 9: Frontend Dashboard Pages

- Account pools, review queue, risk dashboard

- Campaign preflight modal, import compliance confirmation

- Pool capacity chart, account tier badges

- All pages from Section 9

Acceptance: Manual walkthrough — connect account → create pool → import leads → preflight → start campaign (mock)

### Phase 10: Real Gmail API Integration

- Replace mock with real GoogleGmailClient

- Set USE_MOCK_GMAIL=false; add test users in Google Console

- E2E: connect → send 1 email → reply sync → bounce detect

Tests: test_real_gmail_send (manual, skipped in CI)

### Phase 11: Docker + Deployment Docs

- Full Docker Compose stack

- README setup, COMPLIANCE.md, OAuth verification guide

- Production notes (ECS/K8s stub)

Tests: test_docker_compose_health, test_e2e_campaign_flow_mock

## 11. Project File Structure

gmail-outreach-platform/
├── docker/
│   ├── docker-compose.yml          # postgres, redis, api, worker, beat, frontend
│   ├── docker-compose.test.yml     # test DB overlay
│   └── Dockerfile.api              # FastAPI production image
│   └── Dockerfile.worker           # Celery worker image
│   └── Dockerfile.frontend         # Next.js standalone
│
├── docs/
│   ├── TECHNICAL_REQUIREMENTS.md   # This document
│   ├── API.md                      # OpenAPI notes
│   └── COMPLIANCE.md               # User-facing compliance guide
│
├── backend/
│   ├── pyproject.toml              # Dependencies: fastapi, sqlalchemy, celery, etc.
│   ├── alembic.ini
│   ├── alembic/
│   │   └── versions/
│   │       └── 001_initial_schema.py
│   ├── app/
│   │   ├── __init__.py
│   │   ├── main.py                 # FastAPI app factory, CORS, routers
│   │   ├── config.py               # Pydantic Settings from env
│   │   ├── database.py             # SQLAlchemy engine, session
│   │   ├── dependencies.py         # get_db, get_current_user
│   │   ├── models/
│   │   │   ├── __init__.py
│   │   │   ├── user.py
│   │   │   ├── gmail_account.py
│   │   │   ├── account_pool.py
│   │   │   ├── oauth_token.py
│   │   │   ├── campaign.py
│   │   │   ├── lead.py
│   │   │   ├── lead_import_batch.py
│   │   │   ├── template.py
│   │   │   ├── send_job.py
│   │   │   ├── sent_email.py
│   │   │   ├── reply_event.py
│   │   │   ├── bounce_event.py
│   │   │   ├── unsubscribe.py
│   │   │   ├── health_event.py
│   │   │   ├── risk_budget_event.py
│   │   │   └── audit_log.py
│   │   ├── schemas/
│   │   │   ├── auth.py             # LoginRequest, TokenResponse, UserOut
│   │   │   ├── gmail.py
│   │   │   ├── campaign.py
│   │   │   ├── lead.py
│   │   │   ├── template.py
│   │   │   ├── analytics.py
│   │   │   └── common.py           # Pagination, ErrorResponse
│   │   ├── routers/
│   │   │   ├── auth.py
│   │   │   ├── gmail.py
│   │   │   ├── campaigns.py
│   │   │   ├── leads.py
│   │   │   ├── templates.py
│   │   │   ├── queue.py
│   │   │   ├── replies.py
│   │   │   ├── unsubscribe.py
│   │   │   ├── analytics.py
│   │   │   ├── health.py
│   │   │   └── audit.py
│   │   ├── services/
│   │   │   ├── auth_service.py     # bcrypt, JWT create/verify
│   │   │   ├── oauth_service.py    # Google OAuth flow
│   │   │   ├── token_service.py    # encrypt/decrypt, Redis cache
│   │   │   ├── campaign_service.py
│   │   │   ├── lead_service.py
│   │   │   ├── template_service.py # Jinja2 render
│   │   │   ├── rate_limit_service.py
│   │   │   ├── suppression_service.py
│   │   │   ├── analytics_service.py
│   │   │   ├── health_service.py
│   │   │   └── audit_service.py
│   │   ├── gmail/
│   │   │   ├── client.py           # Gmail API wrapper
│   │   │   ├── mock_client.py      # Mock for tests/dev
│   │   │   └── message_builder.py  # MIME construction
│   │   └── utils/
│   │       ├── crypto.py           # AES-256-GCM
│   │       ├── jwt_unsubscribe.py
│   │       └── logging.py          # Structured JSON logs
│   └── tests/
│       ├── conftest.py             # Test DB, fixtures, mock Gmail
│       ├── test_auth.py
│       ├── test_oauth.py
│       ├── test_campaigns.py
│       ├── test_rate_limits.py
│       ├── test_suppression.py
│       └── test_sender_worker.py
│
├── workers/
│   ├── celery_app.py               # Celery instance, beat schedule
│   ├── tasks/
│   │   ├── __init__.py
│   │   ├── sender.py               # send_email_via_gmail_api
│   │   ├── scheduler.py            # create_send_jobs, campaign transitions
│   │   ├── reply_sync.py
│   │   ├── bounce_detection.py
│   │   ├── token_refresh.py
│   │   ├── tier_evaluation.py
│   │   ├── preflight.py
│   │   ├── lead_import.py
│   │   ├── lead_validation.py
│   │   └── health_monitor.py
│   └── config.py                   # Worker-specific settings
│
├── backend/tests/fixtures/         # Bounce parser test fixtures (.eml)
│
├── frontend/
│   ├── package.json
│   ├── next.config.js
│   ├── tailwind.config.ts
│   ├── tsconfig.json
│   ├── src/
│   │   ├── app/
│   │   │   ├── layout.tsx
│   │   │   ├── page.tsx            # Dashboard
│   │   │   ├── login/page.tsx
│   │   │   ├── account-pools/
│   │   │   │   ├── page.tsx
│   │   │   │   └── [id]/page.tsx
│   │   │   ├── accounts/
│   │   │   │   ├── page.tsx
│   │   │   │   ├── connect/page.tsx
│   │   │   │   └── review/page.tsx
│   │   │   ├── risk/page.tsx
│   │   │   ├── campaigns/
│   │   │   │   ├── page.tsx
│   │   │   │   └── [id]/
│   │   │   │       ├── page.tsx
│   │   │   │       └── leads/page.tsx
│   │   │   ├── templates/page.tsx
│   │   │   ├── queue/page.tsx
│   │   │   ├── replies/page.tsx
│   │   │   ├── unsubscribes/page.tsx
│   │   │   ├── health/page.tsx
│   │   │   ├── analytics/page.tsx
│   │   │   ├── settings/page.tsx
│   │   │   └── audit-logs/page.tsx
│   │   ├── components/
│   │   │   ├── ui/                 # Button, Card, Table, Modal
│   │   │   ├── layout/             # Sidebar, AuthLayout
│   │   │   ├── campaigns/
│   │   │   ├── accounts/
│   │   │   └── analytics/
│   │   ├── lib/
│   │   │   ├── api.ts              # Fetch wrapper
│   │   │   └── auth.ts
│   │   └── types/
│   │       └── api.ts              # TypeScript interfaces
│   └── __tests__/
│       └── api.test.ts
│
├── .env.example                    # All required env vars with placeholders
├── .gitignore
└── README.md

### Key File Contents Summary

| File | Contains |
| --- | --- |
| backend/app/config.py | DATABASE_URL, REDIS_URL, JWT_SECRET, GOOGLE_CLIENT_ID, TOKEN_ENCRYPTION_KEY, USE_MOCK_GMAIL=true |
| backend/app/main.py | FastAPI app, include routers, exception handlers |
| workers/celery_app.py | Beat: scheduler every 1m, reply sync 15m, health 1h, token refresh 5m |
| docker/docker-compose.yml | Services: db, redis, api, worker, beat, frontend |
| .env.example | Document every variable; mark TODO for Google credentials |

## 12. Security Requirements

| ID | Requirement | Implementation |
| --- | --- | --- |
| SEC-01 | Encrypted refresh tokens | AES-256-GCM in crypto.py |
| SEC-02 | Least privilege OAuth | Only gmail.send + gmail.readonly |
| SEC-03 | CSRF on OAuth | Redis state nonce |
| SEC-04 | Secure JWT | HS256, 1h expiry, httpOnly cookie + Secure flag in prod |
| SEC-05 | Audit logs | Append-only; no tokens in metadata |
| SEC-06 | No Gmail password storage | OAuth only; reject app password fields |
| SEC-07 | RBAC (future) | role column on users: admin, operator |
| SEC-08 | Secret rotation | encryption_key_id supports multi-key decrypt |
| SEC-09 | Safe error logging | Redact tokens, emails partial: j***@example.com |
| SEC-10 | HTTPS only in production | HSTS, Secure cookies |
| SEC-11 | Input validation | Pydantic schemas on all endpoints |
| SEC-12 | SQL injection | SQLAlchemy ORM only |
| SEC-13 | Rate limit API | 100 req/min per user on auth endpoints |

## 13. Testing Plan

### 13.1 Unit Tests

| Area | Tests |
| --- | --- |
| Auth | Password hash, JWT create/verify, expiry |
| Crypto | Encrypt/decrypt roundtrip, wrong key fails |
| Template | Render variables, unsubscribe required |
| Rate limit | Counter increment, window reset, tier caps |
| Suppression | Unsubscribed blocked, bounced blocked |
| Health | Score calculation, tier promotion/demotion |
| Risk budget | Score accumulation, threshold blocking |
| Bounce parser | Gmail, Workspace, Outlook, soft, malformed fixtures |
| Lead import | Compliance ack required, role-based block, normalized_email |

### 13.2 Integration Tests

| Area | Tests |
| --- | --- |
| OAuth callback | Mock Google token endpoint; access_denied handling |
| Account tiers | test_account_tier_promotion, test_restricted_account_cannot_send |
| Account pools | test_account_pool_capacity, test_pool_active_account_limit |
| Preflight | test_preflight_blocks_invalid_campaign |
| Campaign flow | Create → import → preflight → schedule → jobs |
| Unsubscribe | Public endpoint → suppression |
| Risk budget | test_global_risk_budget_pauses_new_campaigns |
| Audit | Actions logged correctly |

### 13.3 Worker Tests

| Worker | Tests |
| --- | --- |
| Sender | test_sender_requires_account_lock, mock Gmail, rate limit gate |
| Scheduler | test_scheduler_lock_prevents_duplicate_jobs, creates jobs at start |
| Token refresh | test_token_refresh_lock, invalid_grant pauses |
| Tier evaluation | test_account_tier_promotion, test_account_tier_demotion_on_quota_error |
| Reply sync | Matches In-Reply-To |
| Bounce | test_bounce_parser_gmail_mailer_daemon, test_bounce_parser_soft_bounce, test_bounce_parser_malformed_message |
| Import | test_import_requires_compliance_acknowledgement, test_role_based_email_blocked |

### 13.4 Required Test Cases (Checklist)

- test_account_tier_promotion

- test_account_tier_demotion_on_quota_error

- test_restricted_account_cannot_send

- test_account_pool_capacity

- test_pool_active_account_limit

- test_sender_requires_account_lock

- test_scheduler_lock_prevents_duplicate_jobs

- test_token_refresh_lock

- test_preflight_blocks_invalid_campaign

- test_global_risk_budget_pauses_new_campaigns

- test_role_based_email_blocked

- test_import_requires_compliance_acknowledgement

- test_bounce_parser_gmail_mailer_daemon

- test_bounce_parser_soft_bounce

- test_bounce_parser_malformed_message

### 13.4 Test Infrastructure

# Run all tests
docker compose -f docker/docker-compose.test.yml up -d
cd backend && pytest -v --cov=app

# Mock Gmail (default in tests)
USE_MOCK_GMAIL=true

### 13.5 CI Pipeline (Future)

- Lint: ruff, mypy

- Unit + integration tests with mock Gmail

- Alembic migration up/down test

- Frontend: npm test, tsc --noEmit

## 14. Deployment Plan

### 14.1 Local Docker Compose (MVP)

# docker/docker-compose.yml services:
services:
  db:        postgres:16-alpine    # port 5432
  redis:     redis:7-alpine        # port 6379
  api:       backend Dockerfile    # port 8000
  worker:    workers Dockerfile    # celery worker
  beat:      workers Dockerfile    # celery beat
  frontend:  frontend Dockerfile   # port 3000

Start:

cp .env.example .env
# TODO: Fill GOOGLE_CLIENT_ID, GOOGLE_CLIENT_SECRET, TOKEN_ENCRYPTION_KEY, JWT_SECRET
docker compose -f docker/docker-compose.yml up --build

### 14.2 Environment Variables

| Variable | Required | Description |
| --- | --- | --- |
| DATABASE_URL | Yes | postgresql+asyncpg://... |
| REDIS_URL | Yes | redis://redis:6379/0 |
| JWT_SECRET | Yes | 32+ char random string |
| TOKEN_ENCRYPTION_KEY | Yes | 32-byte base64 |
| GOOGLE_CLIENT_ID | Yes* | *TODO: Google Console |
| GOOGLE_CLIENT_SECRET | Yes* | *TODO: Google Console |
| GOOGLE_REDIRECT_URI | Yes | http://localhost:8000/api/v1/gmail/callback |
| FRONTEND_URL | Yes | http://localhost:3000 |
| UNSUBSCRIBE_SECRET | Yes | JWT signing key |
| USE_MOCK_GMAIL | Dev | true for local without Google |
| GLOBAL_DAILY_SEND_LIMIT | No | Default 200 |
| GLOBAL_RISK_SCORE_THRESHOLD | No | Default 100 |
| DEFAULT_TIER_NEW_DAILY | No | Default 5 |
| CELERY_BROKER_URL | Yes | Same Redis URL |

### 14.3 Production (Later)

| Component | Recommendation |
| --- | --- |
| API | AWS ECS Fargate or K8s Deployment (2 replicas) |
| Workers | Separate ECS service; scale on queue depth |
| PostgreSQL | RDS with automated backups (7-day retention) |
| Redis | ElastiCache |
| Frontend | Vercel or S3+CloudFront |
| Secrets | AWS Secrets Manager |
| TLS | ALB + ACM certificate |
| Observability | CloudWatch → Prometheus/Grafana optional |

### 14.4 Backup Strategy

- PostgreSQL: Daily automated RDS snapshot; point-in-time recovery

- Redis: Ephemeral (cache/queue); rebuilt on restart — no backup needed

- OAuth tokens: In DB backup; key rotation documented

- Audit logs: Retain 1 year; archive to S3 Glacier

## 15. Cursor Implementation Instructions

### Step-by-Step Build Order

Rules: Backend first, frontend second. Account pools before sender. Preflight before send. Risk budget before scale. Mock Gmail until STEP 11. Test after each step.

### STEP 0: Repo Scaffold

- .gitignore, .env.example, README.md stub

- docker/docker-compose.yml — postgres + redis

- docs/TECHNICAL_REQUIREMENTS.md, docs/COMPLIANCE.md stub

Test: docker compose up db redis → healthy

### STEP 1: Backend Core Auth

- backend/pyproject.toml, config.py, database.py

- User model, JWT auth (register, login, me)

- backend/tests/test_auth.py

Test: pytest backend/tests/test_auth.py -v

### STEP 2: Gmail OAuth Mock + Token Encryption

- oauth_tokens, gmail_accounts models (base fields)

- token_service.py, oauth_service.py, crypto.py

- mock_client.py, GET/POST /gmail/connect, callback, revoke

- OAuth error handling for access_denied, app-not-verified

Test: pytest backend/tests/test_oauth.py -v

### STEP 3: Gmail Account Tiers + Health/Risk Models

- Extend gmail_accounts: account_tier, tier counters, risk_level, review_required

- account_health_events, risk_budget_events models

- evaluate_account_tier() worker task

- POST /gmail/accounts/{id}/review, POST /gmail/accounts/{id}/set-tier

Test: test_account_tier_promotion, test_restricted_account_cannot_send

### STEP 4: Account Pools + Membership APIs

- gmail_account_pools, gmail_account_pool_members models + migration

- Pool CRUD + member endpoints (Section 5.3a)

- Update campaigns: campaign_account_pool_id FK

Test: test_account_pool_capacity, test_pool_active_account_limit

### STEP 5: Campaigns / Templates / Leads / Import Batches

- Campaign, template, lead, lead_import_batches models

- Campaign/template CRUD, CSV import with compliance ack

- Role-based email blocking, normalized_email dedup

- import_leads, validate_lead_email workers

Test: test_import_requires_compliance_acknowledgement, test_role_based_email_blocked

### STEP 6: Campaign Preflight Checks

- run_campaign_preflight() service

- POST /campaigns/{id}/preflight-check

- Gate POST /campaigns/{id}/start on preflight + risk budget

Test: test_preflight_blocks_invalid_campaign

### STEP 7: Redis Locks + Rate Limiter + Sender Worker Mock

- rate_limit_service.py with tier + pool caps

- Redis locks: lock:gmail_account, lock:campaign_scheduler, lock:token_refresh

- send_jobs, sent_emails; scheduler + sender tasks (mock Gmail)

- Full 20-step send gate checklist

Test: test_sender_requires_account_lock, test_scheduler_lock_prevents_duplicate_jobs, test_token_refresh_lock

### STEP 8: Reply Sync + Bounce Parser + Unsubscribe

- Bounce fixtures in backend/tests/fixtures/

- Multi-signal detect_bounces() implementation

- Reply sync, public unsubscribe endpoints

- Suppression service integration

Test: test_bounce_parser_gmail_mailer_daemon, test_bounce_parser_soft_bounce, test_bounce_parser_malformed_message

### STEP 9: Risk Budget + Analytics + Audit

- record_risk_event() worker

- GET /risk/overview, /risk/events, POST /risk/acknowledge

- Analytics, health monitor, audit log routers

Test: test_global_risk_budget_pauses_new_campaigns, test_analytics_funnel

### STEP 10: Frontend Pages

- Next.js scaffold + auth

- Pages: accounts (tier badge), account-pools, review queue, risk dashboard

- Campaign preflight modal, import compliance confirmation, pool capacity chart

- Remaining pages from Section 9

Test: Manual E2E with mock Gmail

### STEP 11: Real Gmail API Integration

- GoogleGmailClient in client.py

- USE_MOCK_GMAIL=false; Google Console test users

- Manual: connect → send → reply → bounce

Test: test_real_gmail_send (manual, skipped CI)

### STEP 12: Docker + README + Compliance Docs

- Dockerfile.api, Dockerfile.worker, Dockerfile.frontend

- Full docker-compose.yml

- README setup guide, COMPLIANCE.md, OAuth verification notes

Test: docker compose up --build → full mock E2E

### Implementation Checklist for Cursor

[ ] STEP 0: Repo scaffold
[ ] STEP 1: Backend core auth
[ ] STEP 2: Gmail OAuth mock + token encryption
[ ] STEP 3: Gmail account tiers + health/risk models
[ ] STEP 4: Account pools + membership APIs
[ ] STEP 5: Campaigns/templates/leads/import batches
[ ] STEP 6: Campaign preflight checks
[ ] STEP 7: Redis locks + rate limiter + sender worker mock
[ ] STEP 8: Reply sync + bounce parser + unsubscribe
[ ] STEP 9: Risk budget + analytics + audit
[ ] STEP 10: Frontend pages
[ ] STEP 11: Real Gmail API integration
[ ] STEP 12: Docker + README + compliance docs

## Appendix A: Sample .env.example

# App
APP_ENV=development
API_HOST=0.0.0.0
API_PORT=8000
FRONTEND_URL=http://localhost:3000

# Database
DATABASE_URL=postgresql+asyncpg://outreach:outreach@localhost:5432/outreach

# Redis
REDIS_URL=redis://localhost:6379/0
CELERY_BROKER_URL=redis://localhost:6379/1

# Auth
JWT_SECRET=CHANGE_ME_32_CHAR_MINIMUM_SECRET_KEY
JWT_EXPIRE_MINUTES=60

# Token encryption
TOKEN_ENCRYPTION_KEY=CHANGE_ME_BASE64_32_BYTES

# Unsubscribe JWT
UNSUBSCRIBE_SECRET=CHANGE_ME_UNSUBSCRIBE_SECRET

# Google OAuth — TODO: https://console.cloud.google.com/
GOOGLE_CLIENT_ID=TODO.apps.googleusercontent.com
GOOGLE_CLIENT_SECRET=TODO
GOOGLE_REDIRECT_URI=http://localhost:8000/api/v1/gmail/callback
GOOGLE_OAUTH_PUBLISHING_STATUS=testing
GOOGLE_OAUTH_TEST_USER_LIMIT=100

# Feature flags
USE_MOCK_GMAIL=true

# Rate limits & risk (account tiers: new 5/day default, trusted 30/day default, 75 hard max)
GLOBAL_DAILY_SEND_LIMIT=200
GLOBAL_RISK_SCORE_THRESHOLD=100
DEFAULT_TIER_NEW_DAILY=5
DEFAULT_TIER_NEW_HOURLY=1
DEFAULT_TIER_TRUSTED_DAILY=30
DEFAULT_TIER_TRUSTED_HARD_MAX=75

## Appendix B: Architecture Decision Records

| Decision | Choice | Rationale |
| --- | --- | --- |
| Email API | Gmail API (not SMTP) | OAuth security, no app passwords |
| Queue | Celery + Redis | Mature, beat scheduler built-in |
| ORM | SQLAlchemy 2.0 async | FastAPI ecosystem fit |
| Frontend | Next.js App Router | SSR for dashboard, API routes proxy optional |
| Mock-first | USE_MOCK_GMAIL flag | Develop without Google credentials |
| Token storage | Encrypted refresh in PG, access in Redis | Security + performance |
| Template engine | Jinja2 | Simple, sandboxable |
| Trust tiers | Metrics-driven ramp | new 5/day → trusted 30/day (75 max) |
| Account pools | Join table membership | Scale 10–500 accounts safely |
| Bounce detection | Multi-signal DSN parser | Subject/label alone unreliable |
| Send concurrency | 3 Redis lock types | account + scheduler + token refresh |
| OAuth scopes (MVP) | send + readonly | Verification required for public scale |
| Global risk budget | Event-scored threshold | Pauses new sends before mass restriction |

End of Technical Requirements Document